FITBUDDY-AI

04 – FitBuddy-AI

Project Planning

| Student | M. Micheal Sharmila |
| --- | --- |
| Degree | B.Sc. Computer Science |
| College | Government Arts and Science Women’s College, Alangulam |
| Academic Year | 2025–2028 |

# 1. Project Development Duration

FitBuddy-AI is planned as a 5-day development project, covering ideation, backend and database setup, AI integration, frontend development, testing and final documentation.

# 2. Day-wise Development Plan

| Day | Planned Activities |
| --- | --- |
| Day 1 | Idea finalisation, requirement analysis, and system design |
| Day 2 | Backend setup (app/main.py, app/routes.py) and database integration (app/models.py, app/database.py) |
| Day 3 | Google Gemini AI integration (app/gemini_client.py, app/gemini_generator.py) and frontend development (templates/, static/) |
| Day 4 | Integration of all modules, debugging, and functional testing |
| Day 5 | Final testing, documentation, and project demonstration |

# 3. Team Member Responsibilities

[Add Team Member Name] – update the table below if this is a team project. If this is an individual project, list a single member responsible for all modules.

| Team Member | Responsibility |
| --- | --- |
| [Add Team Member Name] | Backend development (FastAPI, routes, database) |
| [Add Team Member Name] | Google Gemini AI integration |
| [Add Team Member Name] | Frontend development (HTML, CSS, JavaScript) |
| [Add Team Member Name] | Testing and documentation |

# 4. Module Allocation

| Module | Files Involved |
| --- | --- |
| User input and validation | templates/, app/routes.py |
| AI plan generation | app/gemini_client.py, app/gemini_generator.py |
| Nutrition recommendations | app/nutrition_generator.py |
| Plan updating | app/plan_updater.py |
| Database | app/models.py, app/database.py |
| Configuration | app/config.py, .env |

# 5. Integration Plan

- Combine the input form with route handling and validation.

- Connect routes to the Gemini AI modules to generate the plan.

- Connect the generated plan and nutrition output to the database layer.

- Connect the plan updater to allow regenerating a saved plan.

- Verify the full flow from user input to displayed result.

# 6. Testing Plan

Testing covers application startup, input validation, AI plan generation, and database operations, as detailed in the Testing Report (Document 06). Only genuine test results will be recorded; no results are assumed at the planning stage.

# 7. Final Submission Plan

- Complete and verify all 8 project documents.

- Push the final code to [Insert GitHub Link], excluding the .env file.

- Prepare screenshots and, if required, a short demonstration video.

- Submit the documents, repository link, and demonstration evidence together.